# Sitters4Me Test Strategy and Test Plan

Independent Verification & Validation (IV&V) - v1.0

Version 1.0 | Prepared 2026-07-27 | Independent Verification & Validation

# Purpose and quality objectives

This plan defines independent verification of the Sitters4Me mobile application, API-backed dispatch engine, Stripe payment integration, Expo notifications, and admin portal. The objective is to establish evidence that required behavior works, fails safely, preserves authorization boundaries, and recovers predictably.

# Scope

| In scope | Out of scope until access is supplied |
| --- | --- |
| Mobile parent and sitter workflows; admin portal; API contract behavior; session restoration; dispatch lifecycle; payments; notifications; data validation; role isolation; regression. | Production load certification; penetration testing beyond authorized test accounts; actual financial transfers; real end-user personal data; third-party service SLA certification. |

# Test approach

Requirements-based tests mapped one-to-one or one-to-many in the RTM.

Risk-based expansion for races, cancellation, third-party errors, payments, session recovery, authorization, and accessibility.

Static quality checks on the supplied code snapshot; dynamic mobile/API/admin execution when environment access is available.

Manual exploratory tests for maps, GPS, push notifications, usability, and cross-role workflows; automate stable API and smoke/regression paths.

# Priority model

| Priority | Definition | Examples |
| --- | --- | --- |
| P0 | Safety, security, payment, or core booking blocker | Authorization, charge integrity, active-job state, dispatch acceptance |
| P1 | Major feature failure with a workaround or bounded impact | Chat sync, scheduling, profile updates |
| P2 | Secondary workflow or presentation defect | Non-blocking display, copy, preference behavior |

# Environment and test data needed

Versioned mobile build for iOS and Android; web browser for admin portal.

Non-production API, database and Stripe test mode, with resettable seeded data.

At least two parent accounts, four sitter accounts (online/offline/pending/suspended), one admin, payment test cards, and accounts with/without active jobs.

Two physical devices or emulators capable of push notifications and location simulation.

Central log access or request correlation IDs for API, Stripe webhook, and Expo push investigations.

# Entry and exit criteria

| Entry | Exit |
| --- | --- |
| Build identifier and deployment notes available; P0/P1 test data seeded; no known build-blocking installation issue; backend source/API contract available. | All P0 tests executed; P0 failures closed or formally accepted; ≥95% P1 executed; payment/dispatch/security evidence reviewed; open risks documented with owner and target date. |

# Defect management

Defects are logged with reproducible steps, expected/actual behavior, environment, evidence, severity, priority, owner, and retest status. Severity is business impact; priority is remediation urgency. Any issue touching authorization, personal/child data, payment integrity, or incorrect active-job state is triaged as P0 until proven otherwise.