# Sitters4Me IV&V Final Assessment

Current evidence-based assessment - v1.0

Version 1.0 | Prepared 2026-07-27 | Independent Verification & Validation

# Assessment statement

This report consolidates the requirements review, traceability design, test design, static inspection, and execution readiness assessment completed against the supplied source snapshot. It is an interim final assessment: runtime execution remains pending because a deployed test environment, valid test credentials, and live device/service access were not supplied.

# Evidence completed

| Area | Status | Evidence |
| --- | --- | --- |
| Requirements review | Complete | 180 uniquely identified requirements catalogued. |
| RTM and test design | Complete | Requirement-mapped baseline plus risk-based scenarios. |
| Static inspection | Complete | Lint run completed; 21 errors and 69 warnings observed. |
| Mobile/API/admin execution | Blocked | Requires test environment, credentials, test data, and device/service access. |
| Security / performance execution | Blocked | Requires explicitly authorized test target and monitoring instrumentation. |

# Release recommendation

NOT READY FOR PRODUCTION APPROVAL. The recommendation is to proceed to a controlled system-test phase, not a public release, after resolving the blocking quality findings and providing the test environment. Reassess release readiness after all P0 tests pass and payment, dispatch, authorization, and notification end-to-end evidence is attached.

# Release gates

Resolve or formally accept all lint errors; validate session persistence against Expo SDK 54.

Supply and test the complete authentication/API surface, including auth.php.

Execute P0 payment, dispatch race, cancellation, and authorization tests in Stripe test mode.

Verify push delivery and cold-start routing on physical iOS and Android devices.

Complete security tests only under explicit authorization and document results.

Establish monitoring, data retention/privacy controls, and incident/recovery runbooks.

# Outstanding risk

Highest residual risks are payment duplication/failure recovery, dispatch and cancellation race conditions, authorization boundary enforcement, incorrect restoration of active jobs, stale or unavailable GPS data, and missing explicit resilience/accessibility requirements.